International School

Capstone Project 2

CMU-IS 451

Meeting Document

Version 2.0

Date: 14 Feb 2022

Pet Care and Supervision Services

Submitted by

Truong Le Dai

Nguyen Hong Hieu

Tran Thi Chung

Le Quang Van

Approved by

Dr. Nguyen Tan Thuan

.

Proposal Review Panel Representative:

Name					Signature			Date

Capstone Project 2 - Mentor: Dr. Nguyen Tan Thuan

Name					Signature			Date

PROJECT INFORMATION

| Project acronym | PetCare |  |  |
| --- | --- | --- | --- |
| Project Title | Pet Care and Supervision Services |  |  |
| Start Date | 14 Feb 2022 | End Date | 15 May 2022 |
| Lead Institution | International School, Duy Tan University |  |  |
| Project Mentor | Dr. Nguyen Tan Thuan |  |  |
| Scrum master / Project Leader & contact details | Truong Le Dai Email:daicatimmai123v30@gmail.com Tel: 0774443926 |  |  |
| Partner Organization |  |  |  |
| Project Web URL |  |  |  |
| Team members | Name | Email | Tel |
| 24211407122 | Truong Le Dai | daicatimmai123v30@gmail.com | 0799400038 |
| 24211205523 | Nguyen Hong Hieu | nguyenhonghieuit@gmail.com | 0777903474 |
| 24201402277 | Tran Thi Chung | tranchung10a3@gmail.com | 0945228146 |
| 24211401402 | Le Quang Van | vanlequang00@gmail.com | 0898163596 |

Meeting Document

| Document Title | Meeting |  |  |  |
| --- | --- | --- | --- | --- |
| Reporting Period | 14 Feb 2022 |  |  |  |
| Author(s) & project | Trương Lê Đại, Scrum Master |  |  |  |
| Role | Nguyen Hong Hieu | Member |  |  |
|  | Tran Thi Chung | Member |  |  |
|  | Le Quang Van | Member |  |  |
| Date | 14 Feb 2022 | Filename |  | C2SE.27-Meeting-PetCare.doc |
| URL |  |  |  |  |
| Access | Project and CMU Program |  |  |  |

# REVISION HISTORY

| Version | Date | Comments | Author | Approval |
| --- | --- | --- | --- | --- |
| 2.0 | 19 Feb 2022 | Finalize the project ideals. | C2SE.27 Team | All Team |
| 2.1 | 26 Feb 2022 | Planning sprint 1 | C2SE.27 Team | All Team |
| 2.2 | 12 Mar 2022 | Planning sprint 2 | C2SE.27 Team | All Team |
| 2.3 | 26 Mar 2022 | Planning sprint 3 | C2SE.27 Team | All Team |
| 2.4 | 09 Apr 2022 | Planning sprint 4 | C2SE.27 Team | All Team |
| 2.5 | 23 Apr 2022 | Planning sprint 5 | C2SE.27 Team | All Team |

# DOCUMENT APPROVALS

# The following signatures are required for approval of this document

| Dr. Nguyen Tan Thuan Mentor |  | Date: |
| --- | --- | --- |
| Truong Le Dai Scrum Master |  | Date: |
| Nguyen Hong Hieu Product Owner |  | Date: |
| Tran Thi Chung Member |  | Date: |
| Le Quang Van Member |  | Date: |

# TEAM MEETING

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | PetCare |  |  |
| Subject | First meeting |  |  |
| Location | Google meeting |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 14/02/2022 | 7:00 PM | 10:00 PM |
| Attendees | All members |  |  |
| Related Documents |  |  |  |
| Content |  |  |  |
| - Introducing team members - Discussing topic - Discussing idea and name of the project |  |  |  |
| Result Items items |  |  |  |
| - The members are satisfied with the team - Process: SCRUM |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | PetCare |  |  |
| Subject | First meeting with the mentor |  |  |
| Location | Zoom |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 17/02/2022 | 09:00 PM | 11:00 PM |
| Attendees | All members and Mentor |  |  |
| Related Documents |  |  |  |
| Content |  |  |  |
| - Introducing members and mentor - Discussing topic - Discussing idea and name of the project - Guide to the topic |  |  |  |
| Result Items |  |  |  |
| - All members and mentors agree on ideas. |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | SNPO |  |  |
| Subject | Create documents |  |  |
| Location | Google meeting |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 16/02/2022 | 07:00 PM | 10:00 PM |
| Attendees | All members |  |  |
| Related Documents |  |  |  |
| Content |  |  |  |
| - Proposal document - User story document - Project plan document - Product backlog document |  |  |  |
| Result Items |  |  |  |
| - Completed proposal - The idea about interface, and database - Divide task for work |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | PetCare |  |  |
| Subject | Start sprint 1 |  |  |
| Location | Offline |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 26/02/2022 | 07:00 PM | 10:00 PM |
| Attendees | All members |  |  |
| Related Documents |  |  |  |
| Content |  |  |  |
| - Teamwork skill - Review user story - Review project plan document - Review user stories document - Create sprint backlog sprint 1 - Create test plan sprint 1 - Sprint plan meeting |  |  |  |
| Result Items |  |  |  |
| - Start sprint 1 - Guide to Product Backlog - Give schedule for work will do |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | PetCare |  |  |
| Subject | Review sprint 1 |  |  |
| Location | Offline |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 17/09/2021 | 9:00 PM | 10:30 PM |
| Attendees | All members |  |  |
| Related Documents |  |  |  |
| Content |  |  |  |
| - Check the progress of sprint 1 |  |  |  |
| Result Items |  |  |  |
| - On schedule |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | PetCare |  |  |
| Subject | Summary of sprint 1 |  |  |
| Location | Offline |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 11/03/2022 | 07:00 PM | 10:00 PM |
| Attendees | All members |  |  |
| Related Documents |  |  |  |
| Content |  |  |  |
| - Fix bug sprint 1 - Re-test sprint 1 - Review test case for sprint 1 - Write sprint backlog for sprint 1 |  |  |  |
| Result Items |  |  |  |
| - Release Sprint 1 |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | PetCare |  |  |
| Subject | Start sprint 2 |  |  |
| Location | Offline |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 12/03/2022 | 07:30 PM | 11:00 PM |
| Attendees | All members |  |  |
| Related Documents |  |  |  |
| Content |  |  |  |
| - Sprint plan meeting - Create sprint backlog for sprint 2 - Update architecture - Create a test plan for sprint 2 |  |  |  |
| Result Items |  |  |  |
| - Start sprint 2 - Guide to Product Backlog - Give schedule for work will do |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | PetCare |  |  |
| Subject | Mid-Sprint 2 Meeting |  |  |
| Location | Offline |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 19/03/2022 | 9:00 PM | 10:30 PM |
| Attendees | All members |  |  |
| Related Documents |  |  |  |
| Content |  |  |  |
| - Check the progress of sprint 2 |  |  |  |
| Result Items |  |  |  |
| - Some functions and a bit slow documentation compared to progress |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | PetCare |  |  |
| Subject | Review sprint 2 |  |  |
| Location | Offline |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 23/03/2022 | 07:00 PM | 09:00 PM |
| Attendees | All member |  |  |
| Related Documents |  |  |  |
| Content |  |  |  |
| - Check the progress of the project - Demo project |  |  |  |
| Result Items |  |  |  |
| - The product is still a bit slow, need to speed up the progress |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | PetCare |  |  |
| Subject | Summary of sprint 2 |  |  |
| Location | Offline |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 25/03/2022 | 8:30 PM | 11:00 PM |
| Attendees | All members |  |  |
| Related Documents |  |  |  |
| Content |  |  |  |
| - Release sprint 2 - Review product backlog, write sprint backlog for sprint 2 - Review user story, a test case for sprint 2 - Fix bug sprint 2 - Re-test sprint 2 |  |  |  |
| Result Items |  |  |  |
| - Demo of the functionalities - Divide task for work - Plan to work overtime finish task sprint 2 |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | PetCare |  |  |
| Subject | Start sprint 3 |  |  |
| Location | Offline |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 26/03/2022 | 7:30 PM | 09:00 PM |
| Attendees | All members |  |  |
| Related Documents |  |  |  |
| Content |  |  |  |
| - Sprint plan meeting - Create a test plan for sprint 3 - Update architecture - Update database - Database design document - Create sprint backlog for sprint 3 |  |  |  |
| Result Items |  |  |  |
| - Demo of the functionalities - Divide task for work - Give schedule for work will do |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | PetCare |  |  |
| Subject | Mid-Sprint 3 Meeting |  |  |
| Location | Offline |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 30/03/2022 | 08:00 PM | 10:00 PM |
| Attendees | All members |  |  |
| Related Documents |  |  |  |
| Content |  |  |  |
| - Check the progress of sprint 3 |  |  |  |
| Result Items |  |  |  |
| - Progress needs to be accelerated to finish the project on time |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | PetCare |  |  |
| Subject | Review sprint 3 |  |  |
| Location | Offline |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 06/04/2022 | 9:00 PM | 10:30 PM |
| Attendees | All members |  |  |
| Related Documents |  |  |  |
| Content |  |  |  |
| - Check the progress of the project - Demo project - Review document |  |  |  |
| Result Items |  |  |  |
| - The project is on schedule |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | PetCare |  |  |
| Subject | Summary of sprint 3 |  |  |
| Location | Offline |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 08/04/2022 | 07:30 PM | 10:00 PM |
| Attendees | All members |  |  |
| Related Documents |  |  |  |
| Content |  |  |  |
| - Release sprint 3 - Review product backlog, write sprint backlog for sprint 3 - Review user story, a test case for sprint 3 - Fix bug sprint 3 - Re-test sprint 3 |  |  |  |
| Result Items |  |  |  |
| - Demo of the functionalities - Plan to work overtime finish task sprint 2 - Plan to test and fix bugs |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | PetCare |  |  |
| Subject | Start sprint 4 |  |  |
| Location | Google meeting |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 09/04/2022 | 8:30 PM | 10:30 PM |
| Attendees | All members |  |  |
| Related Documents |  |  |  |
| Content |  |  |  |
| - Sprint plan meeting - Create a test plan for sprint 4 - Create sprint backlog for sprint 4 |  |  |  |
| Result Items |  |  |  |
| - Demo of the functionalities - Divide task for work - Give schedule for work will do |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | PetCare |  |  |
| Subject | Meeting with mentor |  |  |
| Location | Zoom |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 13/04/2022 | 08:00 PM | 10:00 PM |
| Attendees | All members and Mentor |  |  |
| Related Documents |  |  |  |
| Content |  |  |  |
| - Check the progress of sprint 4 |  |  |  |
| Result Items |  |  |  |
| - Progress needs to be accelerated to finish the project on time |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | PetCare |  |  |
| Subject | Mid-Sprint 4 Meeting |  |  |
| Location | Offline |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 16/04/2022 | 9:00 PM | 10:00 PM |
| Attendees | All member |  |  |
| Related Documents |  |  |  |
| Content |  |  |  |
| - Check the progress of the project - Demo project - Review document |  |  |  |
| Result Items |  |  |  |
| - Progress needs to be accelerated to finish the project on time |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | PetCare |  |  |
| Subject | Review sprint 4 |  |  |
| Location | Google meeting |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 20/04/2022 | 9:00 PM | 10:30 PM |
| Attendees | All members |  |  |
| Related Documents |  |  |  |
| Content |  |  |  |
| - Check the progress of the project - Demo project - Review document |  |  |  |
| Result Items |  |  |  |
| - Progress needs to be accelerated to finish the project on time |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | PetCare |  |  |
| Subject | Summary of sprint 4 |  |  |
| Location | Google meeting |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 22/04/2022 | 9:00 PM | 10:30 PM |
| Attendees | All members |  |  |
| Related Documents |  |  |  |
| Content |  |  |  |
| - Release sprint 4 - Review product backlog, write sprint backlog for sprint 4 - Review user story, a test case for sprint 4 - Fix bug sprint 4 - Re-test sprint 4 |  |  |  |
| Result Items |  |  |  |
| - Demo of the functionalities - Plan to work overtime finish task sprint 4 - Plan to test and fix bugs |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | PetCare |  |  |
| Subject | Start sprint 5 |  |  |
| Location | Offline |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 23/04/2022 | 8:30 PM | 10:30 PM |
| Attendees | All members |  |  |
| Related Documents |  |  |  |
| Content |  |  |  |
| - Sprint plan meeting - Create a test plan for sprint 5 - Create sprint backlog for sprint 5 |  |  |  |
| Result Items |  |  |  |
| - Demo of the functionalities - Divide task for work - Give schedule for work will do |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | PetCare |  |  |
| Subject | Mid-Sprint 5 Meeting |  |  |
| Location | Offline |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 30/04/2022 | 9:30 PM | 10:00 PM |
| Attendees | All member |  |  |
| Related Documents |  |  |  |
| Content |  |  |  |
| - Check the progress of the project - Demo project - Review document |  |  |  |
| Result Items |  |  |  |
| - Progress needs to be accelerated to finish the project on time |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | PetCare |  |  |
| Subject | Review sprint 5 |  |  |
| Location | Offline |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 04/05/2022 | 9:00 PM | 10:30 PM |
| Attendees | All members |  |  |
| Related Documents |  |  |  |
| Content |  |  |  |
| - Check the progress of the project - Demo project - Review document |  |  |  |
| Result Items |  |  |  |
| - Progress needs to be accelerated to finish the project on time |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | PetCare |  |  |
| Subject | Summary of sprint 5 |  |  |
| Location | Offline |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 06/05/2022 | 9:00 PM | 10:30 PM |
| Attendees | All members |  |  |
| Related Documents |  |  |  |
| Content |  |  |  |
| - Release sprint 5 - Review product backlog, write sprint backlog for sprint 5 - Review user story, a test case for sprint 5 - Fix bug sprint 5 - Re-test sprint 5 |  |  |  |
| Result Items |  |  |  |
| - Demo of the functionalities - Plan to work overtime finish task sprint 5 - Plan to test and fix bugs |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | PetCare |  |  |
| Subject | Release project |  |  |
| Location | Offline |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 13/05/2022 | 07:00 PM | 09:00 PM |
| Attendees | All members |  |  |
| Related Documents |  |  |  |
| Content |  |  |  |
| - Review all documents - Document editing - Demo product |  |  |  |
| Result Items |  |  |  |
| - Release project |  |  |  |