International School

Capstone Project 2

CMU-SE 451

Test Plan Document

Version 2.0

Date: 27 Feb 2022

Pet Care and Supervision Services

Submitted by

Truong Le Dai

Nguyen Hong Hieu

Tran Thi Chung

Le Quang Van

Approved by

Dr. Nguyen Tan Thuan

.

Proposal Review Panel Representative:

Name					Signature			Date

Capstone Project 2- Mentor: Dr. Nguyen Tan Thuan

Name					Signature			Date

PROJECT INFORMATION

| Project acronym | PetCare |  |  |
| --- | --- | --- | --- |
| Project Title | Pet Care and Supervision Services |  |  |
| Start Date | 27 Feb 2022 | End Date | 27 Feb 2022 |
| Lead Institution | International School, Duy Tan University |  |  |
| Project Mentor | Dr. Nguyen Tan Thuan |  |  |
| Scrum master / Project Leader & contact details | Truong Le Dai Email:daicatimmai123v30@gmail.com Tel: 0774443926 |  |  |
| Partner Organization |  |  |  |
| Project Web URL |  |  |  |
| Team members | Name | Email | Tel |
| 24211407122 | Truong Le Dai | daicatimmai123v30@gmail.com | 799400038 |
| 24211205523 | Nguyen Hong Hieu | nguyenhonghieuit@gmail.com | 777903474 |
| 24201402277 | Tran Thi Chung | tranchung10a3@gmail.com | 945228146 |
| 24211401402 | Le Quang Van | vanlequang00@gmail.com | 898163596 |

Test Plan Document

| Document Title | Test Plan |  |  |  |
| --- | --- | --- | --- | --- |
| Reporting Period | 27 Feb 2022 |  |  |  |
| Author(s) & project | Truong Le Dai, Scrum Master |  |  |  |
| Role | Nguyen Hong Hieu | Member |  |  |
|  | Tran Thi Chung | Member |  |  |
|  | Le Quang Van | Member |  |  |
| Date | 27 Feb 2022 | Filename |  | C2SE.27-TestPlan-PetCare.doc |
| URL |  |  |  |  |
| Access | Project and CMU Program |  |  |  |

# REVISION HISTORY

| Version | Date | Comments | Author | Approval |
| --- | --- | --- | --- | --- |
| 1.0 | 20 Sept 2021 | Initial | C2SE.27 Team | Team |
| 1.1 | 04 Oct 2021 | Design Test case sprint 1 | C2SE.27 Team | Team |
| 1.2 | 05 Oct 2021 | Design Test case sprint 2 | C2SE.27 Team | Team |
| 1.3 | 21 Oct 2021 | Design Test case sprint 3 | C2SE.27 Team | Team |
| 1.4 | 05 Nov 2021 | Design Test case sprint 4 | C2SE.27 Team | Team |
| 2.0 | Feb 27, 2022 | Initial | C2SE.27 Team | Team |

# DOCUMENT APPROVALS

# The following signatures are required for approval of this document

| Dr. Nguyen Tan Thuan Mentor |  | Date: |
| --- | --- | --- |
| Truong Le Dai Scrum Master |  | Date: |
| Nguyen Hong Hieu Product Owner |  | Date: |
| Tran Thi Chung Member |  | Date: |
| Le Quang Van Member |  | Date: |

Table of Contents

1.	Introduction	7

1.1.	Purpose	7

1.2.	Scope	7

1.3.	Out of Scope	7

1.4.	Document Terminology and Acronyms	8

1.5.	References	9

2.	Target Test Areas	9

3.	Test Specification	9

1.6.	Features to be Tested	9

1.7.	Feature not to be Tested	10

1.8.	Test Deliverables	10

4.	Test Schedule	11

4.1. Test Detail	11

4.1.1. Sprint 1	11

4.1.2. Sprint 2	14

4.1.3. Sprint 3	14

4.1.4. Sprint 4	15

4.2. Risk List	17

5.	Test Cycle Entry and Exit Criteria	18

5.1.	Entry Criteria	18

5.2.	Exit Criteria	18

6.	Environment Needs	18

6.1.	Hardware and Software	18

6.2.	Productivity and Support Tools	19

7.	Roles and Responsibilities	19

# Introduction

A test plan is a detailed software verification document that provides specifics on how the validate will test all aspects of software design. Test plans are test specifications used as guides for writing test case suites for design validation in both the software engineering fields. This test plan document contains a description of product functionality, a description of test cases to be written for each function, and a description of the testing platform to be used.

## Purpose

The purpose of the Test Plan is to define, schedule and monitor the test execution. It supports the following objectives:

- Provide a high-level list of the major target test functions

- List the Requirements for Test

- Describe the testing strategies to be employed on each target test functions

- Identify the required resources and schedule the Test execution

## Scope

This Test Plan is for a release test plan for the Pet Care system.

The Test Plan defines the unit, integration and system testing approach. The test scope includes the following:

- Testing of all functions

- Application performance

- Use cases requirements listed in the Product Backlog and User Stories document

## Out of Scope

The following are considered out of scope for the “Pet Care and Supervision Services” Test Plan and PetCare scope:

- Functional requirements testing for “Pet Care and Supervision Services”

## Document Terminology and Acronyms

| ID. | Item | Description |
| --- | --- | --- |
| TA01 | PetCare | Pet Care and Supervision Services |

Table 1: Document Terminology and Acronyms

## References

| No. | References | Document Information |
| --- | --- | --- |
| 1 | Scrum Process | https://scrum.org/resources/what-is-scrum |
| 2 | Document | Proposal Document Product Backlog Document Project Plan Document |

Table 2: References

# Target Test Areas

- Functional Testing.

- Integration Testing.

- System Testing.

- Acceptance Testing.

# Test Specification

## Features to be Tested

Features 01:

- Register(web/app)

- Verify account(web/app)

- Login(web/app)

- Logout(web/app)

- Homepage-General(app/web)

- Homepage-Pet owner(web/app)

- View list Doctor(web)

- View list Pet owner(web/app)

- Chat(web/app)

Features 02:

- List pet(web/app)

- Views Schedule(web/app)

- Appointments(web/app)

- Pet Location (GPS)-(App)

- Add Device (App)

Features 03:

- Create/Edit/Delete Product Liquidation Post (Web/app)

- Notifications(Web/app)

- Personal statistical reports(Web-App)

Features 04:

- Video Call (Web/app)

- Vet's catalogs and documents

- Pet profiles (Web-app)

- Facility profiles(Web-app)

Features 05:

- Doctor profile (Web/app)

- Manage account(Web-App)

- Search (Web-App)

- Admin Profile (Web-App)

## Feature not to be Tested

Not Applicable as all features will be tested.

## Test Deliverables

- Test Plan Document.

- Test Case Document.

- Test Summary Report.

# Test Schedule

| Task | Milestone Task | Start date | End date |
| --- | --- | --- | --- |
| Sprint 1 | Test case | 28/02/2022 | 11/03/2022 |
|  | Execute Test case | 28/02/2022 | 11/03/2022 |
| Sprint 2 | Test case | 13/03/2022 | 25/03/2022 |
|  | Execute Test case | 13/03/2022 | 25/03/2022 |
| Sprint 3 | Test case | 27/03/2022 | 08/04/2022 |
|  | Execute Test case | 27/03/2022 | 08/04/2022 |
| Sprint 4 | Test case | 10/04/2022 | 22/04/2022 |
|  | Execute Test case | 10/04/2022 | 22/04/2022 |
| Sprint 5 | Test case | 23/04/2022 | 06/05/2022 |
|  | Execute Test case | 23/04/2022 | 06/05/2022 |

## 4.1. Test Detail

## 4.1.1. Sprint 1

| Task name | Duration (hour) | Responsibility |
| --- | --- | --- |
| Design Test Case | 28hrs |  |
| Register (web/app) | 4 | All Team |
| Verify account(web/app) | 4 | All Team |
| Login(web/app) | 4 | All Team |
| Logout(web/app) | 4 | All Team |
| Homepage-General(web/app) | 2 | All team |
| Homepage-Pet Owner(web/app) | 2 | All team |
| View list doctor(web/app) | 2 | All team |
| View list pet owner(web/app) | 4 | All Team |
| Chat(web/app) | 2 | All team |
| Testing | 8hrs |  |
| Register (web/app) | 2 | All Team |
| Verify account(web/app) |  | All Team |
| Login(web/app) |  | All Team |
| Logout(web/app) |  | All Team |
| Homepage-General(web/app) |  | All Team |
| Homepage-Pet Owner(web/app) | 2 | All Team |
| View list doctor(web/app) |  | All Team |
| View list pet owner(web/app) |  | All Team |
| Chat(web/app) | 4 | All team |
| Re-Testing | 8hrs | All Team |

## 4.1.2. Sprint 2

| Task name | Duration (hour) | Responsibility |
| --- | --- | --- |
| Design Test Case | 18hrs |  |
| List pet(web/app) | 3 | All Team |
| View schedule(web/app) | 3 | All Team |
| Appointments(web/app) | 3 | All Team |
| Pet Location (GPS)-(App) | 5 | All Team |
| Add Device (App) | 4 | All Team |
| Testing | 10hrs |  |
| List pet(web/app) | 3 | All Team |
| View schedule(web/app) |  | All Team |
| Appointments(web/app) | 5 | All Team |
| Pet Location (GPS)-(App) |  | All Team |
| Add Device (App) | 2 | All Team |
| Re-Testing | 8hrs | All Team |

## 4.1.3. Sprint 3

| Task name | Duration (hour) | Responsibility |
| --- | --- | --- |
| Design Test Case | 8hrs |  |
| Product Liquidation Post (Web/app) | 3 | All Team |
| Notifications(web/app) | 2 | All Team |
| Personal statistical(web/app) | 3 | All Team |
| Testing | 6hrs |  |
| Product Liquidation Post (Web/app) | 4 | All Team |
| Notifications(web/app) |  | All Team |
| Personal statistical(web/app) | 2 | All Team |
| Re-Testing | 8hrs | All Team |

## 4.1.4. Sprint 4

| Task name | Duration (hour) | Responsibility |
| --- | --- | --- |
| Design Test Case | 10hrs |  |
| Video Call(web/app) | 2 | All Team |
| Personal statistical reports(web/app) | 2 | All Team |
| Vet’s catalogs and documents(web/app) | 2 | All Team |
| Pet profiles (Web-app) | 2 | All Team |
| Facility profiles (Web/app) | 2 | All Team |
| Testing | 7hrs |  |
| Video Call(web/app) | 4 | All Team |
| Personal statistical reports(web/app) |  | All Team |
| Search(web/app) | 2 | All Team |
| Manage account(admin-web) |  |  |
| Help(web/app) | 1 | All Team |
| Re-Testing | 7hrs | All Team |

Table 3: Test Schedule

## 4.2. Risk List

| Risk | Mitigation Strategy | Responsibility | Contingency (Risk is realized) |  |
| --- | --- | --- | --- | --- |
| External Risks | Get fewer projects but will definitely succeed or have a high success rate | Not under control of the Project Team or Project Steering Group | Do your part, recognize and eliminate risks as soon as possible |  |
| Project Management | Agree on all the standards before starting the project | Leader | It is mandatory to revise the whole project to the original standard if it is not correct |  |
| Tester | Sick , busy or crash cannot do it | Team tester | self-supplementing undo their assigned work, the way other members are supposed to support |  |
| Technology | Technology analysis before starting each project | Tester | Exchange learning in groups |  |
| Tester Skill | Train, or recruit experienced people | Tester, Team leader | Train technology professionals or invite professors to help with the project |  |
| Estimate Plan | Calculate carefully and accurately when taking requests and analyzing, apply good models and methods for estimation | Request Collectors, Request Analyst | Enlist the product delivery time or overtime for timely delivery |  |
| Automation Tool Risks | Choose the right tools and quality, check the tools before starting the project | Tester, Team leader | Exchange in groups, Change new tools and remove inconsistent tools |  |
| Out of system scope | Analyze and find solutions to test all testable areas | Tester |  |  |

Table 4: Risk List

# Test Cycle Entry and Exit Criteria

## Entry Criteria

- All test hardware platforms must have been successfully installed, configured, and functioning properly.

- All the necessary documentation, design, and requirements information should be available that will allow testers to operate the system and judge the correct behavior.

- Proper test case is available.

- The test environment such as, lab, hardware, software, and system administration support should be ready.

## Exit Criteria

- All test cases have been run.

- A certain level of requirements coverage has been achieved.

- No high priority or severe bugs are left outstanding.

- All high-risk areas have been fully tested, with only minor residual risks left outstanding.

- The schedule has been achieved.

# Environment Needs

## Hardware and Software

| Resource | Configuration | Installed OS, Software |
| --- | --- | --- |
| Laptop | Internet Access | Chrome |
| Mobile | Internet Access | IOS |

Table 5: Hardware and Software

## Productivity and Support Tools

| Tool’s Purpose | Tool Name | Vendor or In-house | Version |
| --- | --- | --- | --- |
| Project Management | Drive | Google | N/A |
| Project Documented | Microsoft Office | Microsoft | 10 |

Table 6: Productivity and Support Tools

# Roles and Responsibilities

| Roles | Responsibilities |
| --- | --- |
| Management Team | Ensure the project is delivered to schedule, budget & quality. Regularly review Testing progress with Test Leader. Raise and manage issues/risks relating to projects or outside. Test Teams control. Review Test approach plans and schedule. Provide technical support. |
| Develop Team | Review high level / detailed test plans. Resolve design issues. Resolve development issues. Support user acceptance testing. Develop Unit test scripts. Make a Unit test. Fix bugs. |
| QA Team | Identifies, prioritizes, and implements test cases. Generate test plan. Generate Test Suite. Evaluate effectiveness of test effort. Execute tests. Log results. Recover from errors. Document defects. Regularly review Testing progress. Manage issues/risks relating to the System Test Team. Identify Test Data. |

Table 7: Roles and Responsibilities